1. Feedback-Based Analysis and Improvements (Muhabbet Review)

Following the second review provided by the Muhabbet team, several architectural, security, and process-related issues were identified. Below, each feedback point is explicitly addressed.

Feedback 1: Business Logic Embedded in Routes (Section 4 & 6)

Identified Issue

- Business logic is directly implemented inside Flask routes

- This reduces modularity and maintainability

Our Response

We partially addressed this issue:

- Code structure was improved and separated logically across Blueprint modules

- Some repeated logic was cleaned and simplified

However:

- A full service-layer abstraction was not implemented due to time constraints

Result

- Code readability improved

- But architecture is still not fully decoupled

Feedback 2: Language Inconsistency in UI (Section 4)

Identified Issue

- UI contains mixed Turkish and English content

Our Response

We:

- Standardized UI texts

- Ensured consistent language usage across pages

Result

- UI became consistent

- User experience improved

Feedback 3: Security Issues (Hardcoded Secret Key & Debug Settings) (Section 5 & 6)

Identified Issue

- dev-secret-key used in production-like environment

- SQLALCHEMY_ECHO left enabled

- Security practices considered weak

Our Response

We partially addressed this issue:

- Configuration awareness improved

- Security risks identified and documented

However:

- Environment-based configuration (.env) was not fully implemented

Result

- Security awareness improved

- But system is still not production-ready

Feedback 4: Backend–Database Inconsistency (Section 5 & 6)

Identified Issue

- Inconsistency between backend logic and database behavior

- Example: rating calculation issues

Our Response

We:

- Identified the root cause (NULL average_rating issue)

- Implemented fallback logic to prevent calculation errors

Result

- Rating system stabilized

- Database interaction became more reliable

Feedback 5: Missing Migration & Schema Management (Section 7)

Identified Issue

- No migration tool (e.g., Flask-Migrate)

- Schema evolution not handled

Our Response

We did not implement migration tools due to time limitations

Result

- System works in current state

- But schema management remains a limitation

Feedback 6: Missing CSRF Protection (Section 7)

Identified Issue

- No CSRF protection mechanism implemented

Our Response

We did not implement CSRF protection

Result

- System remains vulnerable to certain web attacks

- This is acknowledged as a critical limitation

Feedback 7: Weak Test Coverage (Section 6)

Identified Issue

- Test coverage insufficient

- No structured testing system

Our Response

We:

- Built an automated E2E test system

- Implemented scenario-based testing (test_scenarios.py)

- Added logging system (scenario_logger.py)

Result

- Test coverage improved significantly

- System reliability increased (3/4 scenarios passing)

Feedback 8: Missing Sprint Documentation (Section 4 & 7)

Identified Issue

- Development process not documented

- Sprint tracking missing

Our Response

We did not implement formal sprint tracking

Result

- Development process remains informal

- This is a process-level limitation

Feedback 9: Rating Scale Inconsistency (Section 12)

Identified Issue

- Requirement: 1–5

- Implementation: 1–10

Our Response

We:

- Standardized rating system to 1–10 across system

Result

- Consistency achieved between design and implementation

2. Effort Estimation and Justification

| Improvement | Effort (Hours) | Justification |
| --- | --- | --- |
| E2E Testing & Logging | 15 | Directly addresses test coverage issue |
| UI Standardization | 10 | Resolves language inconsistency |
| Database Fixes | 6 | Fixes critical backend-database issue |

Total Effort: 31 Person-Hours

3. Impact on Architecture and Quality

Architectural Impact

- Improved modular structure (Blueprint usage)

- Added testing and logging layer

- Stabilized database interaction

Quality Impact

- Reliability: Improved via automated testing

- Maintainability: Partially improved (still lacking service layer)

- Security: Issues identified but not fully resolved

- Performance: Query stability improved

4. Remaining Limitations

The following issues remain unresolved:

- No migration system (Flask-Migrate)

- No CSRF protection

- No proper environment-based configuration

- No formal sprint tracking

- Partial architectural coupling (routes still contain logic)

Conclusion

The feedback provided by the reviewers was partially addressed. While key technical issues such as testing and database inconsistencies were resolved, several architectural and security-related limitations remain due to time constraints.

The system has improved significantly but is still not fully production-ready.